# Business Justification for Manual SSL Certificate Renewal Using TPAM (Current Cycle)

1. Background

The SSL certificate installed on the application server is scheduled to expire in February 2025. Timely renewal is mandatory to avoid service disruption, security warnings, and potential compliance violations.

We currently have two approved methods for certificate renewal:

1. Manual Certificate Renewal via Venafi

2. Zero-Touch Certificate Renewal (Automated Process)

This document explains why, for the current renewal cycle, we must proceed with the manual approach and why this is a controlled, one-time exception.

2. Option 1: Manual Certificate Renewal (Immediate & Feasible)

Process Overview:

- Login to the server using approved privileged access (TPAM).

- Generate the CSR (Certificate Signing Request).

- Share CSR with the Venafi team.

- Receive signed certificate from Venafi.

- Login again and install the certificate on the server.

Key Dependency:

- Requires TPAM access for server login.

Why This Works Now:

- Can be executed immediately within the remaining validity window.

- Proven and operationally stable process.

- No onboarding or lead-time dependency.

3. Option 2: Zero-Touch Certificate Renewal (Not Feasible for This Cycle)

Process Overview:

- Requires onboarding with the Zero-Touch Certificate Renewal team.

- Onboarding ETA: ~2 weeks.

- Renewal requests must be raised at least 42 days before certificate expiry.

Current Limitation:

- The certificate expiry timeline does not meet the mandatory 42-day buffer requirement.

4. Risk Assessment If Manual Renewal Is Not Approved

- Risk of certificate expiry.

- Potential application downtime.

- Security and compliance exposure.

5. Forward-Looking Plan

- Zero-Touch onboarding process has already been initiated.

- Post onboarding, no TPAM access will be required for certificate renewal.

- Future renewals will be automated and compliant.

6. Recommendation

Approve TPAM usage for manual certificate renewal for this cycle only while completing Zero-Touch onboarding to eliminate manual access in future.